# Sprint Meeting

Date: 06/04/2025  
Group: Carvana  
Project: Cargins  
Sprint No. 21

|  |  |  |
| --- | --- | --- |
| Team Members | Student ID | Attended |
| Alex (Team Leader) | M00946088 | Yes/No |
| Tanush (Secretary) | M00948151 | Yes/No |
| Arda (Tester) | M00944158 | Yes/No |
| George (Developer) |  | Yes/No |
| Aqab (Developer) |  | Yes/No |

## Project Progress

### Topic: Fine Tuning site

* Discussed implementation of autocomplete in order to add to front-end as a form of API
* Discussed front-end designs in order to make user satisfaction better, also discussed changes to autosuggestion block in the front-end to make it seem more in place
* Found out that node weight feature was sitting in an unattended branch, without being implemented to main branch. Thus, under watch of those in meeting, made changes to tree side functions and Controllers to form a base implementation. Later Alex made fixes accordingly
* Found that signup API had wrong method of data handling and thus fixed
* Made changes on API according to front-end needs.

### Work Completed

* Alex: Autosuggestion fix
* Tanush: Fine tuning of most of the site and APIs
* Arda: Testing of API
* George: N/A, left course
* Aqab: N/A, didn’t join

### Tasks assigned

* Alex: Standby in case of bugs, report writing, merging branches
* Tanush: Finetuning API calls
* Arda: Testing of front-end and merge testing
* George: N/A, left course
* Aqab: N/A, didn’t join meeting