# Sprint Meeting

Date: 16/04/2025  
Group: Carvana  
Project: Cargins  
Sprint No. 22

|  |  |  |
| --- | --- | --- |
| Team Members | Student ID | Attended |
| Alex (Team Leader) | M00946088 | Yes/No |
| Tanush (Secretary) | M00948151 | Yes/No |
| Arda (Tester) | M00944158 | Yes/No |
| George (Developer) |  | Yes/No |
| Aqab (Developer) |  | Yes/No |

## Project Progress

### Topic: Finishing touches

* Discussed merge and issues that arouse from the merges
* Discussed files missed during the merge and added those accordingly
* Removed most debug and development links in the front-end to get ready for end stage
* Discussed refactoring code, such as adding and removing comments for readability
* Updated minor pages to get them out of the way
* Updated API endpoints and CSS for what should be the final time

### Work Completed

* Alex: Bug and API fixes
* Tanush: Front-End and API fixes
* Arda: Testing and API fixes
* George: N/A, left course
* Aqab: N/A, didn’t join

### Tasks assigned

* Alex: Report
* Tanush: Build version, connecting back-end and front-end in one project
* Arda: Final testing, project report
* George: N/A, left course
* Aqab: N/A, didn’t join meeting