# Sprint Meeting

Date: 18/02/2025  
Group: Carvana  
Project: Cargins  
Sprint No. 13

|  |  |  |
| --- | --- | --- |
| Team Members | Student ID | Attended |
| Alex (Team Leader) | M00946088 | Yes/No |
| Tanush (Secretary) | M00948151 | Yes/No |
| Arda (Tester) | M00944158 | Yes/No |
| George (Developer) |  | Yes/No |
| Aqab (Developer) |  | Yes/No |

## Project Progress

### Topic: Discussion on research

* Discussed and caught up on each other’s research topics
* Tanush explained front end research such as frameworks, geocoding and discussed possible needed libraries and external APIs
* Arda explained basics of testing, different types of testing and different programs we could use for testing
* Alex explained data structures, autocomplete, sorting and searching algorithms, and .net and Node JS frameworks possible for use
* Aqab explained general info about use experience and possible samples

### Work Completed

* Alex: Research on data structures, algorithms and frameworks
* Tanush: Research on front end frameworks, geocoding and possible libraries
* Arda: Research on testing and possible testing applications
* George: N/A, didn’t attend
* Aqab: Basic research

### Tasks assigned

* Alex: Sorting backend workflow
* Tanush: Sorting frontend workflow and designs
* Arda: More research on data testing
* George: N/A
* Aqab: More research on samples