# Sprint Meeting

Date: 25/02/2025  
Group: Carvana  
Project: Cargins  
Sprint No. 15

|  |  |  |
| --- | --- | --- |
| Team Members | Student ID | Attended |
| Alex (Team Leader) | M00946088 | Yes/No |
| Tanush (Secretary) | M00948151 | Yes/No |
| Arda (Tester) | M00944158 | Yes/No |
| George (Developer) |  | Yes/No |
| Aqab (Developer) |  | Yes/No |

## Project Progress

### Topic: Catchup on progress and testing

* Caught up on what everyone was working on during the week
* Decided to start on API endpoints for the front-end to call upon when needed
* Decided task for Alex to start working on the API endpoints
* Worked out some needed information for the autosuggestion search for Arda to test
* In the process of working out which database server would be best to use and which database type would be the most compactible to our work and devices.

### Work Completed

* Alex: Rough work on autosuggestions
* Tanush: Initialized React packages and made a rough home page
* Arda: Research on data testing
* George: Research on database
* Aqab: N/A, first day

### Tasks assigned

* Alex: Work on API endpoints and functions
* Tanush: Work on front-end
* Arda: Test the autosuggestion algorithm
* George: research on database
* Aqab: N/A, didn’t join meeting