# Sprint Meeting

Date: 02/03/2025  
Group: Carvana  
Project: Cargins  
Sprint No. 16

|  |  |  |
| --- | --- | --- |
| Team Members | Student ID | Attended |
| Alex (Team Leader) | M00946088 | Yes/No |
| Tanush (Secretary) | M00948151 | Yes/No |
| Arda (Tester) | M00944158 | Yes/No |
| George (Developer) |  | Yes/No |
| Aqab (Developer) |  | Yes/No |

## Project Progress

### Topic: Problems of Sprint 15 and solutions

* Discussed possible problems on the autosuggestion and tried figuring out ways for solving them
* Discussed possible options for web design and whether to make changes to the original plans
* Discussed what API endpoints are needed and which information would be needed for the front-end
* Found problems in the backend, caused by wrong build model, remaking backend in web application.

### Work Completed

* Alex: Research on API endpoints
* Tanush: Basic design on the front page and car rental page
* Arda: Testing of the autosuggestions
* George: N/A, didn’t attend meeting
* Aqab: N/A, didn’t attend meeting

### Tasks assigned

* Alex: Remaking of the backend in web application
* Tanush: Creation of the frontend
* Arda: Testing of subsequent backend
* George: N/A, didn’t attend meeting
* Aqab: N/A, didn’t join meeting