# Sprint Meeting

Date: 19/02/2025  
Group: Carvana  
Project: Cargins  
Sprint No. 17

|  |  |  |
| --- | --- | --- |
| Team Members | Student ID | Attended |
| Alex (Team Leader) | M00946088 | Yes/No |
| Tanush (Secretary) | M00948151 | Yes/No |
| Arda (Tester) | M00944158 | Yes/No |
| George (Developer) |  | Yes/No |
| Aqab (Developer) |  | Yes/No |

## Project Progress

### Topic: Re-Organization of work

* Re-Organized Georges work to Tanush and Alex, creating a 2 developer, 1 tester work plan. Tester to mostly focus on the testing aspect
* Discussed required database and server to plan backend and front-end accordingly
* Redirected Arda’s work to test backend for now as the focus will be redirected to working on the database
* Re-planned back-end and front-end works in order to finish within the deadline, removing planned features, algorithms and webpages

### Work Completed

* Alex: Changing project backend model, API placeholders
* Tanush: Modular filters for ease of change of designs(in-progress)
* Arda: Testing of backend (in-progress)
* George: N/A, left course
* Aqab: N/A, didn’t attend

### Tasks assigned

* Alex: Database research
* Tanush: Database server research, front-end
* Arda: Backend testing
* George: N/A, left course
* Aqab: N/A, didn’t join meeting