# Sprint Meeting

Date: 23/03/2025  
Group: Carvana  
Project: Cargins  
Sprint No. 19

|  |  |  |
| --- | --- | --- |
| Team Members | Student ID | Attended |
| Alex (Team Leader) | M00946088 | Yes/No |
| Tanush (Secretary) | M00948151 | Yes/No |
| Arda (Tester) | M00944158 | Yes/No |
| George (Developer) |  | Yes/No |
| Aqab (Developer) |  | Yes/No |

## Project Progress

### Topic: Problems with database connection

* Discussed what data types were conflicting with backend
* Discussed security problems when pulling data from database to backend and vice versa
* Discussed encryption methods and how to implement them
* Discussed about database connection problems, fix was changing the connection.env files DB\_USER variable to DB\_USERNAME

### Work Completed

* Alex: database initialization
* Tanush: Front end checkout page
* Arda: Backend testing
* George: N/A, left course
* Aqab: N/A, didn’t attend

### Tasks assigned

* Alex: Fix autosuggestions
* Tanush: Front-end, launch database in server
* Arda: Database testing
* George: N/A, left course
* Aqab: N/A, didn’t join meeting