# Sprint Meeting

Date: 30/02/2025  
Group: Carvana  
Project: Cargins  
Sprint No. 20

|  |  |  |
| --- | --- | --- |
| Team Members | Student ID | Attended |
| Alex (Team Leader) | M00946088 | Yes/No |
| Tanush (Secretary) | M00948151 | Yes/No |
| Arda (Tester) | M00944158 | Yes/No |
| George (Developer) |  | Yes/No |
| Aqab (Developer) |  | Yes/No |

## Project Progress

### Topic: Dividing problems to solve

* Discussed problems with the Car Controller, understood it was a problem of dependencies
* Created a rough outline of the profile page to test API endpoint and make necessary changes to the front-end.
* Made changes to the database to allow features and car types to be added to cars. Made necessary migration and DbContext changes for EF core to handle properly
* Found problems with filters, so discussed necessary steps to fix in order to match with the back-end data sent to front-end

### Work Completed

* Alex: Fixing API endpoints
* Tanush: Roughly finished all front-end, made db changes
* Arda: Tested API and Filters accordingly and suggested changes
* George: N/A, left course
* Aqab: N/A, didn’t join meeting

### Tasks assigned

* Alex: Autosuggestions fix (Continued)
* Tanush: Finetune front-end and API development
* Arda: Test API and front-end, try to break to fix problems
* George: N/A, left course
* Aqab: N/A, didn’t join meeting